CIS 3020 Progress Report

Trent Harris

Week 16

Project Overview

betterOddsMaker  : This project is a web application that collects sportsbetting odds from multiple sportsbooks and displays them in a clean, comparative table. The site highlights the best available odds for each team, tracks line movement over time, and shows upward or downward arrows to indicate how odds have changed since the previous refresh. The purpose is to give sports bettors and analysts a simple, real‑time tool for identifying value across sportsbooks. Intended users include sports bettors, sports‑data enthusiasts, and anyone interested in monitoring betting market movement.

Current Project Status

Since Week 10, the project has expanded dramatically in both scope and technical depth. The original NBA-only moneyline tracker has evolved into a multi-sport, multi-market analytics platform with advanced value-detection capabilities. The great UI changes are a big help navigating the page as well as more viewible games.

Fully Implemented (Week 16)

1. Multi-Sport Support (5 Sports)

The system now supports:

- NBA (basketball_nba)

- NFL (americanfootball_nfl)

- College Football (americanfootball_ncaaf)

- College Basketball (basketball_ncaab)

- MLB (baseball_mlb)

Each sport includes:

- Independent API calls

- Separate previous-odds tracking

- Automatic date filtering

- Market-specific formattin

2. Multi-Market Support (3 Markets)

- H2H (Moneyline)

- SPREADS (Point Spread / Run Line)

- TOTALS (Over/Under)

- Each market has its own parsing logic, formatting, and display rules.

3. Advanced Analytics Engine

- Implied Probability Calculation from American odds

- Expected Value (EV) Detection

- Best Bets Ranking System

- Cross-sport EV filtering

- New filtering /search tool

The system identifies positive EV bets by comparing each sportsbook’s implied probability against the best available odds in the market.

4. Intelligent Caching System

- 15-minute cache per sport/market

- Metadata timestamps for validation

- Reduces API calls by ~94%

- Cache files stored in /data/{sport}_{market}Data.json

5. UI/UX Enhancements

- Professional gradient theme (beige/brown earth tones)

- Sport selector (5 buttons)

- Market selector (3 buttons)

- View selector (Comparison vs Best Bets)

- Sportsbook logos for 12+ books

- Color-coded best odds (green for favorites, blue for underdogs)

- Movement arrows (↑ / ↓)

- Hover effects and responsive layout

- Legend explaining Prob% and EV%

- New horizontal scrolling made for easy access

- A new filtering/ search tool that lets you search any game that is recignzed and shows all lines H2H, Spreads, and totals

6. Enhanced Data Display

Each odds cell now includes:

- Team/side

- American odds

- Movement arrow

- Implied probability (%)

- Expected value (%)

The Best Bets View displays:

- Rank

- EV%

- Book

- Side

- Odds

- Probability

- Sport

- Market

- Game

What Has Gone Well

Several major components progressed smoothly:

- Expanding from one sport to five without breaking the architecture

- Adding spreads and totals using a clean market-config system

- Implementing implied probability and EV math correctly

- Designing a caching system that dramatically reduces API load

- Building a polished UI with clear visual hierarchy

- Creating a dedicated Best Bets dashboard that feels professional

- Maintaining stable performance despite the expanded scope

The project is now significantly more robust and feature-rich than originally planned.

Challenges and Problem Solving

1. Multi-Sport Data Normalization

Different sports return different structures and naming conventions.
Solution: Created a standardized team-name mapping and unified parsing logic.

2. Multi-Market Parsing

Spreads and totals required additional fields (points, over/under labels).
Solution: Built a market-specific formatter and parser for each market type.

3. EV Calculation Logic

Determining “best odds” across books and comparing implied probabilities required careful math.
Solution: Implemented a two-pass system:

- Pass 1: Determine best odds for each side

- Pass 2: Compute EV for each sportsbook relative to the best line

4. Caching & API Rate Limits

Fetching 5 sports × 3 markets = 15 API calls per refresh.
Solution: Built a 15-minute caching system with metadata timestamps.

5. UI Complexity

Displaying 15+ data points per game without cluttering the interface was challenging.
Solution: Introduced color coding, spacing rules, and a two-view system (Comparison vs Best Bets).

These challenges significantly improved my understanding of API design, caching strategies, sports-betting math, and frontend data visualization.

Issues that were identified

- Unrelated Git Branch Histories The main and master branches were created separately, resulting in completely unrelated commit histories. This prevented GitHub from allowing a normal merge or comparison. The solution involved manually merging the branches locally using the --allow-unrelated-histories flag and resolving conflicts.

- Express Route Ordering Problems Early versions of the server placed routes above helper functions and static hosting in the wrong location. This caused the server to fail silently and return HTML instead of JSON. Reordering the file so that helper functions load first, followed by routes, and static hosting last resolved the issue.

- Chrome Error State (chrome-error://chromewebdata) When the server failed to start, Chrome attempted to reload a dead tab, triggering an “unsafe attempt to load URL” error. Closing the tab and restarting the server fixed the issue, but it highlighted how browser caching can mask backend problems.

- API Structure Differences Across Sports The Odds API returns slightly different structures for different sports. This caused parsing failures until a unified normalization layer was created to standardize team names, outcomes, and market formats.

- Market Parsing Complexity Spreads and totals required additional fields (points, over/under labels) that were not present in moneyline markets. This required building separate parsing logic for each market type to avoid undefined values and formatting errors.

- Caching Conflicts and Stale Data When cache files were saved incorrectly or metadata timestamps became corrupted, the system would serve stale or invalid data. Adding validation checks and fallback logic resolved these inconsistencies.

- Line Movement Tracking Errors Early attempts to track movement arrows failed because previous odds were not loaded before processing new data. Storing previous odds in separate JSON files and loading them at startup fixed the issue.

Resources and Tools Used

- Node.js + Express

- The Odds API (v4)

- JavaScript (frontend + backend)

- HTML/CSS

- GitHub for version control

- Render for deployment

- VS Code

- Browser DevTools

- YouTube tutorials for API usage and js knowlage

- Generative AI for debugging and conceptual guidance

Generative AI Use

Generative AI was used as a support tool for debugging, architectural planning, and clarifying concepts such as implied probability, EV calculation, and multi-market parsing. All implementation, logic, and code were written independently. AI served as a tutor and planning assistant, not a code generator. Screenshots of relevant prompts are included in the appendix.