CIS 3020 Progress Report

Trent Harris

Week 6

Project Overview

betterOddsMaker  : This project is a web application that collects sportsbetting odds from multiple sportsbooks and displays them in a clean, comparative table. The site highlights the best available odds for each team, tracks line movement over time, and shows upward or downward arrows to indicate how odds have changed since the previous refresh. The purpose is to give sports bettors and analysts a simple, real‑time tool for identifying value across sportsbooks. Intended users include sports bettors, sports‑data enthusiasts, and anyone interested in monitoring betting market movement.

Current Project Status

The core functionality of the project is already implemented and working. Completed components include:

- A fully functional Node.js + Express backend.

- Integration with The Odds API to fetch real-time NBA moneyline odds.

- Conversion of decimal odds to American odds.

- Persistent storage of previous odds using previousOdds.json to track movement.

- Movement arrow logic that compares current odds to stored odds.

- Best-odds detection for each team using raw numerical comparisons.

- A dynamic frontend table that displays sportsbooks, logos, odds, movement arrows, and best-odds highlighting.

- Automatic date handling that shows tomorrow’s games or the next available games.

- A clean JSON API endpoint consumed by the frontend.

The application runs reliably and updates correctly on refresh.

What Has Gone Well

Several parts of the project progressed more smoothly than expected:

- Integrating The Odds API and parsing its data structure.

- Implementing decimal-to-American odds conversion.

- Building the frontend table once the backend data structure was finalized.

- Debugging using console logs and step-by-step testing.

- Improving accuracy by switching to game-ID-based mapping, which made movement tracking and best-odds highlighting consistent.

These successes helped the project reach a stable, functional state earlier than expected.

Challenges and Problem Solving

  Movement arrows not appearing: Caused by comparing formatted strings (e.g., “+300”) to raw numbers. Fixed by storing raw odds separately and comparing numeric values only.

- Incorrect best-odds highlighting: Resolved by switching comparisons to raw odds instead of formatted strings.

- Mismatched game ordering: Sportsbooks returned games in different orders, breaking movement tracking. Solved by indexing all odds by game.id.

- Data persistence: Required restructuring previousOdds.json to match the new game-ID-based system.

These challenges improved understanding of asynchronous data handling, API structures, and backend-frontend synchronization.

Next Steps

Planned improvements for the next phase include:

- Adding a visible date label above the table to show which day’s odds are displayed.

- Improving UI styling (colors, spacing, mobile responsiveness).

- Adding auto-refresh every 30–60 seconds.

- Supporting additional markets such as spreads and totals as well as other sports.

- Creating a README and preparing the final presentation

- Adding a +ev tool for the lines

- Adding a arbatrage betting tool

(bottem 2 options might be a bit too ambitious will have to see with scope is possible/fesible)

Resources and Tools Used

- Node.js and Express

- The Odds API documentation

- JavaScript (frontend and backend)

- HTML/CSS

- GitHub for version control

- VS Code for development

- Browser DevTools for testing and troubleshooting

- Youtube tutorial for API use

Generative AI Use (If Applicable)

Generative AI was used as a support tool during development, primarily for debugging and clarifying concepts as well as an outline to help organize my thoughts. It helped identify issues such as mismatched data types, game ordering inconsistencies, and logic errors in movement detection and best odds comparison. All implementation, testing, integration, and architectural decisions were completed independently. AI served as a learning resource similar to documentation or a tutor, not as a code generator. Screenshots of relevant prompts are included in the appendix for transparency.

Links to Project Artifacts

https://github.com/tharris297083/3020Project/blob/master/public/app.js

https://three020project.onrender.com/

copilot Screenshots: